CHANGE MANAGEMENT
PLAN

Transition & Adoption Strategy

Version 1.0  |  March 27, 2026

ReDefiners Development Team

| Field | Value |
| --- | --- |
| Scope | UI transition from Canvas default to ReDefiners |
| Timeline | 4-week rollout |
| Approach | Phased deployment |

# Table of Contents

# 1. Change Description

The ReDefiners LMS Frontend replaces the default Canvas LMS user interface with a custom React-based single-page application. This change affects all users who access the LMS through a web browser. The backend functionality, data, and API remain unchanged.

What Changes: Visual design, navigation structure, page layout, theme options

What Stays the Same: All data, grades, submissions, course content, API functionality

# 2. Impact Assessment

| User Group | Impact Level | Key Changes | Support Needed |
| --- | --- | --- | --- |
| Students | Medium | New navigation, new visual design, theme options | Quick start guide, FAQ |
| Teachers | Medium-High | New grading interface, content management layout | Training session, cheat sheet |
| Admins | High | New admin dashboard, theme editor, monitoring tools | Full training, runbook |
| TAs | Medium | New grading tools, discussion moderation | Training alongside teachers |
| Observers | Low | Minor visual changes to grade view | Quick start guide |

# 3. Rollout Phases

| Phase | Duration | Audience | Activities |
| --- | --- | --- | --- |
| Phase 1: Pilot | Week 1 | 5 faculty + 50 students | Deploy to pilot group, collect feedback, fix issues |
| Phase 2: Early Adopters | Week 2 | 25% of users | Expand access, monitor performance, refine based on feedback |
| Phase 3: Majority | Week 3 | 75% of users | Full deployment to most users, support desk ready |
| Phase 4: Full Rollout | Week 4 | 100% of users | All users migrated, legacy access removed |

# 4. Communication Plan

| When | Audience | Message | Channel |
| --- | --- | --- | --- |
| 2 weeks before | All users | Announcement of upcoming UI change with preview screenshots | Email + LMS announcement |
| 1 week before | All users | Feature highlight + training session schedule | Email + calendar invite |
| Launch day | All users | Go-live notification with quick start guide link | Email + in-app banner |
| Week 1 post-launch | All users | Feedback survey + known issues update | Email + survey link |
| Week 2 post-launch | All users | FAQ update based on common questions | Knowledge base article |

# 5. Training Plan Summary

| Session | Audience | Duration | Format | Content |
| --- | --- | --- | --- | --- |
| Overview Tour | All users | 15 min | Video | Navigation, dashboard, theme switching |
| Student Quick Start | Students | 30 min | Live webinar | Submissions, grades, calendar, inbox |
| Teacher Workshop | Faculty | 60 min | In-person/Zoom | Gradebook, SpeedGrader, content management |
| Admin Deep Dive | IT admins | 90 min | Hands-on lab | User management, monitoring, deployment |

# 6. Resistance Management

| Resistance Source | Likelihood | Mitigation Strategy |
| --- | --- | --- |
| Preference for old UI | High | Offer legacy access during transition period |
| Learning curve | Medium | Provide video tutorials and cheat sheets |
| Fear of data loss | Low | Communicate that no data changes occur |
| Performance concerns | Medium | Share performance benchmark results |
| Change fatigue | Medium | Emphasize benefits: speed, themes, mobile |