PROJECT CHARTER

ReDefiners LMS Custom Frontend

Version 1.0  |  March 27, 2026

ReDefiners Development Team

| Field | Value |
| --- | --- |
| Project Manager | ReDefiners Dev Lead |
| Sponsor | ReDefiners Education Foundation |
| Duration | Q4 2025 - Q1 2026 |

# Table of Contents

# 1. Project Overview

Project Name: ReDefiners LMS Custom Frontend

Duration: October 2025 - March 2026 (6 months)

Budget: Infrastructure costs only (VPS hosting, domain)

Methodology: Agile (2-week sprints, batch-based delivery)

# 2. Business Case

ReDefiners Education Foundation requires a custom-branded learning management experience to differentiate its educational offerings. The default Canvas LMS interface, while functional, does not reflect the organization's brand identity or meet modern UX expectations. This project creates a premium frontend experience while leveraging Canvas's proven backend infrastructure.

# 3. Objectives

| Objective | Measurable Target | Timeline |
| --- | --- | --- |
| Custom branded UI | 243 HTML pages + 161 React pages | Q1 2026 |
| Modern SPA experience | Sub-600ms FCP, code splitting | Q1 2026 |
| Theme system | 3 switchable themes + dark mode | Q1 2026 |
| Self-hosted deployment | Docker Compose on VPS | Q1 2026 |
| CI/CD pipeline | Automated build + deploy | Q1 2026 |
| Security hardening | 0 critical vulnerabilities | Q1 2026 |
| Documentation | 35+ professional documents | Q1 2026 |

# 4. Scope

## 4.1 In Scope

- Custom React SPA frontend (161 page components)

- Static HTML theme (243 pages, 2 branches)

- Canvas REST API integration (24 service modules)

- Docker Compose deployment configuration

- Nginx reverse proxy with SSL

- GitHub Actions CI/CD pipeline

- Demo data seeding (34 users, 11 courses, 1014 submissions)

- Comprehensive documentation suite

## 4.2 Out of Scope

- Canvas backend code modifications

- Mobile native applications

- Multi-tenant SaaS deployment

- Custom GraphQL API layer

- LTI tool development

# 5. Milestones

| Milestone | Deliverable | Date | Status |
| --- | --- | --- | --- |
| M1 | Static HTML theme (243 pages) | Dec 2025 | Complete |
| M2 | React SPA scaffold + core pages | Jan 2026 | Complete |
| M3 | Full page migration (161 components) | Feb 2026 | Complete |
| M4 | Theme system + login variants | Feb 2026 | Complete |
| M5 | Docker deployment to VPS | Mar 2026 | Complete |
| M6 | Security audit + fixes | Mar 2026 | Complete |
| M7 | Performance optimization | Mar 2026 | Complete |
| M8 | Documentation suite | Mar 2026 | Complete |
| M9 | UAT + sign-off | Mar 2026 | Complete |

# 6. Risks

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Canvas API changes | High | Medium | Pin Canvas version, monitor releases |
| VPS resource limits | Medium | Low | Docker memory limits, monitoring |
| Scope creep | Medium | Medium | Strict batch-based delivery |
| Single developer | High | Medium | Comprehensive documentation, CI/CD |
| SSL certificate issues | Low | Medium | Automated renewal, monitoring |

# 7. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Sponsor |  |  |  |
| Project Manager |  |  |  |
| Technical Lead |  |  |  |