STAKEHOLDER
ANALYSIS

Identification & Engagement Strategy

Version 1.0  |  March 27, 2026

ReDefiners Development Team

| Field | Value |
| --- | --- |
| Project | ReDefiners LMS Frontend |
| Stakeholders | 7 groups identified |
| Strategy | Engagement matrix |

# Table of Contents

# 1. Stakeholder Register

| Stakeholder | Category | Interest Level | Influence | Strategy |
| --- | --- | --- | --- | --- |
| ReDefiners Foundation | Sponsor | High | High | Manage Closely |
| IT Department | Internal | High | High | Manage Closely |
| Faculty/Instructors | User | High | High | Keep Satisfied |
| Students | User | High | Medium | Keep Informed |
| Academic Admin | Decision Maker | Medium | High | Manage Closely |
| Parents/Observers | User | Medium | Low | Monitor |
| Canvas/Instructure | Vendor | Low | Medium | Keep Informed |

# 2. Power-Interest Grid

HIGH INTEREST

|                           |

HIGH      | MANAGE CLOSELY            |

POWER     | - Foundation (Sponsor)    |

| - IT Department           |

| - Academic Admin           |

|---------------------------|

LOW       | KEEP INFORMED             |

POWER     | - Students                |

| - Faculty                  |

LOW INTEREST

HIGH      | KEEP SATISFIED            |

POWER     | - Canvas (vendor)         |

LOW       | MONITOR                   |

POWER     | - Parents/Observers       |

# 3. Engagement Plan

| Stakeholder | Communication | Frequency | Channel | Owner |
| --- | --- | --- | --- | --- |
| Foundation | Project status, decisions | Weekly | Email + meeting | PM |
| IT Dept | Technical updates, blockers | Daily | Slack + standup | Tech Lead |
| Faculty | Feature previews, feedback | Bi-weekly | Demo sessions | PM |
| Students | New features, known issues | Per release | In-app notification | PM |
| Academic Admin | Metrics, compliance | Monthly | Report + meeting | PM |
| Parents | Feature awareness | Quarterly | Newsletter | Marketing |
| Canvas | API usage, compliance | As needed | Support portal | Tech Lead |

# 4. Key Concerns by Stakeholder

## 4.1 Foundation (Sponsor)

- Brand consistency across all touchpoints

- Student engagement and adoption rates

- Return on investment

- Competitive differentiation

## 4.2 IT Department

- System stability and uptime

- Security compliance

- Maintenance burden

- Integration with existing systems

## 4.3 Faculty

- Grading workflow efficiency

- Content management ease

- Analytics for student intervention

- Minimal disruption to teaching

## 4.4 Students

- Intuitive navigation

- Mobile responsiveness

- Fast page loads

- Clear grade visibility