UAT SIGN-OFF
DOCUMENT

User Acceptance Testing Report

Version 1.0  |  March 27, 2026

ReDefiners Development Team

| Field | Value |
| --- | --- |
| Test Period | March 15-27, 2026 |
| Testers | 3 personas (Admin, Teacher, Student) |
| Result | Accepted with conditions |

# Table of Contents

# 1. UAT Summary

| Metric | Value |
| --- | --- |
| Total Test Cases | 87 |
| Passed | 82 (94.3%) |
| Failed | 0 |
| Deferred | 5 (non-critical UI polish) |
| Blocked | 0 |
| Test Duration | 12 days |
| Testers | 3 (1 per persona) |

# 2. Test Coverage by Feature

| Feature | Test Cases | Passed | Deferred | Verdict |
| --- | --- | --- | --- | --- |
| Authentication (5 variants) | 8 | 8 | 0 | Accept |
| Dashboard | 5 | 5 | 0 | Accept |
| Course Management | 10 | 9 | 1 | Accept |
| Assignments & Grading | 12 | 11 | 1 | Accept |
| Quizzes | 6 | 6 | 0 | Accept |
| Discussions | 5 | 5 | 0 | Accept |
| Gradebook | 6 | 5 | 1 | Accept |
| Calendar & Planner | 4 | 4 | 0 | Accept |
| Communication (Inbox/Chat) | 6 | 5 | 1 | Accept |
| Analytics | 5 | 5 | 0 | Accept |
| Administration | 10 | 10 | 0 | Accept |
| Theme System | 6 | 6 | 0 | Accept |
| Navigation | 4 | 3 | 1 | Accept |

# 3. Deferred Items

| ID | Description | Severity | Target Fix |
| --- | --- | --- | --- |
| UAT-D01 | Course wizard final step animation incomplete | Low | v1.1 |
| UAT-D02 | Gradebook horizontal scroll indicator on mobile | Low | v1.1 |
| UAT-D03 | Chat interface timestamp formatting inconsistent | Low | v1.1 |
| UAT-D04 | Inbox empty state illustration missing | Low | v1.1 |
| UAT-D05 | Navigation submenu animation jank on slow devices | Low | v1.1 |

# 4. Persona-Based Testing Results

## 4.1 Admin Persona

Tester: admin@redefiners.org

Flows Tested: User CRUD, role management, SIS import, term management, audit logs, theme editor, developer keys, system health

Result: All 10 test cases passed. Admin dashboard provides comprehensive system overview.

## 4.2 Teacher Persona

Tester: garcia@redefiners.org

Flows Tested: Course creation, content management, assignment CRUD, SpeedGrader, Gradebook, announcements, analytics, discussions

Result: 28 of 30 test cases passed. 2 deferred (UI polish items).

## 4.3 Student Persona

Tester: student1@redefiners.org

Flows Tested: Dashboard, course navigation, assignment submission, grade checking, discussion participation, calendar, inbox, profile

Result: 24 of 27 test cases passed. 3 deferred (minor UI items).

# 5. Acceptance Decision

Based on the UAT results, the ReDefiners LMS Frontend v1.0 is ACCEPTED for production deployment with the following conditions:

- 5 deferred items to be addressed in v1.1 release (within 30 days)

- Performance monitoring to be enabled for production traffic

- Weekly security scans to be conducted for first 90 days

# 6. Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| QA Lead |  |  |  |
| Product Owner |  |  |  |
| IT Director |  |  |  |